ZAPPY

RESTAURANT OS

Production Deployment & Launch Guide

Version 1.0  ·  June 20, 2026  ·  T−5 Days to Launch

Target: https://www.zappy.ind.in Frontend: Vercel · Backend: Supabase Cloud · Functions: Supabase Edge · CDN: Vercel Edge Network

# 1. Production Architecture

Zappy runs a modern JAMstack architecture with serverless backend and global CDN delivery.

| Layer | Technology | Purpose |
| --- | --- | --- |
| Frontend SPA | React 18 + Vite 5 + TypeScript | Customer menu, admin, kitchen, waiter, billing UIs |
| CDN / Hosting | Vercel Edge Network | Global static delivery, SPA routing, SSL/TLS |
| Database | Supabase PostgreSQL (ap-south-1) | Multi-tenant data with RLS isolation |
| Auth | Supabase Auth (JWT) | Email + password, role-based access control |
| Realtime | Supabase Realtime (WebSockets) | Live order updates, kitchen display, notifications |
| Storage | Supabase Storage | Food images, restaurant logos, receipts |
| Edge Functions | Supabase Edge (Deno) | 11 serverless functions (QR, OCR, billing, etc.) |
| ORM | Prisma 7 (multiSchema) | Type-safe DB access with migration support |
| Domain / SSL | www.zappy.ind.in (auto SSL) | Production domain with www redirect |
| Monitoring | Vercel Analytics + Speed Insights | Core Web Vitals, user analytics |

# 2. Prerequisites

## 2.1 Accounts & Access Required

| Service | Required For | Status |
| --- | --- | --- |
| Vercel account (vercel.com) | Frontend hosting, CDN, SSL, domain linking | READY |
| Supabase project (supabase.com) | DB, Auth, Storage, Edge Functions | READY |
| GitHub account | Source control, CI/CD, Actions | READY |
| Domain registrar (zappy.ind.in) | DNS management | READY |
| Node.js 20+ | Local builds, Vercel CLI | READY |

## 2.2 GitHub Secrets Required

Navigate to your repo → Settings → Secrets and variables → Actions, and add the following:

| Secret Name | Where to Get It | Required |
| --- | --- | --- |
| SUPABASE_ACCESS_TOKEN | Supabase Dashboard → Account → Access Tokens | YES |
| SUPABASE_PROJECT_REF | Supabase Dashboard → Project Settings → General (e.g. copkzrwvpqfjpsyyyqdy) | YES |
| SMOKE_TEST_ACCESS_TOKEN | Generate a service role key from Supabase Dashboard | YES |
| VITE_SUPABASE_URL | https://copkzrwvpqfjpsyyyqdy.supabase.co | YES |
| VITE_SUPABASE_PUBLISHABLE_KEY | Supabase Dashboard → API → anon / public key | YES |

# 3. Vercel Deployment (Frontend)

Zappy ships a pre-configured vercel.json. Deploy takes under 3 minutes via GitHub integration.

## 3.1 One-Time Setup (do once)

| 1 | Install Vercel CLI npm install -g vercel |
| --- | --- |

| 2 | Login to Vercel vercel login (select your account) |
| --- | --- |

| 3 | Link Project to Vercel cd D:\Zappy-main && vercel link (follow prompts to link to your Vercel org/project) |
| --- | --- |

| 4 | Set Environment Variables on Vercel Add the env vars below via the Vercel Dashboard → Project → Settings → Environment Variables |
| --- | --- |

## 3.2 Vercel Environment Variables

| Variable | Value / Source | Required |
| --- | --- | --- |
| VITE_SUPABASE_URL | https://copkzrwvpqfjpsyyyqdy.supabase.co | YES |
| VITE_SUPABASE_PUBLISHABLE_KEY | eyJ... (your anon/public key from Supabase) | YES |
| VITE_SUPABASE_PROJECT_ID | copkzrwvpqfjpsyyyqdy | YES |

## 3.3 Deploy Commands

From your terminal inside the project folder:

| Action | Command |
| --- | --- |
| Preview deployment | vercel |
| Production deployment | vercel --prod |
| Build locally first | npm run build && vercel --prod |
| View deployment logs | vercel logs [deployment-url] |
| List deployments | vercel ls |

## 3.4 Domain Configuration

The domain zappy.ind.in must be pointed to Vercel's nameservers. Vercel handles SSL automatically.

| Type | Name | Value | Purpose |
| --- | --- | --- | --- |
| A | @ | 76.76.21.21 | Root domain → Vercel |
| CNAME | www | cname.vercel-dns.com | www subdomain → Vercel |

⚠️ Note: The www redirect is already configured in vercel.json — traffic to zappy.ind.in will auto-redirect to www.zappy.ind.in. DNS propagation can take up to 24–48 hours.

# 4. Supabase Edge Functions Deployment

All 11 edge functions must be deployed before launch. Use the Supabase CLI or GitHub Actions.

## 4.1 Deploy via CLI (Manual)

npm install -g supabase

supabase login

supabase functions deploy --project-ref copkzrwvpqfjpsyyyqdy

## 4.2 Deploy via GitHub Actions (Automated)

The .github/workflows/deploy-manage-qr.yml and deploy-supabase-functions.yml workflows auto-deploy on every push to main. Ensure the following GitHub Secrets are set (see Section 2.2).

| Function | Trigger | Smoke Test |
| --- | --- | --- |
| manage-qr | Push to main (workflow_dispatch also available) | YES |
| All others | push to main via deploy-supabase-functions.yml | NO |

# 5. CI/CD Pipeline

Every push to main triggers the full CI pipeline automatically via GitHub Actions.

| # | Stage | What Happens | On Fail |
| --- | --- | --- | --- |
| 1 | Checkout | git checkout (actions/checkout@v4) | BLOCK |
| 2 | Node Setup | Node.js 20 + npm cache | BLOCK |
| 3 | Install Deps | npm ci (clean install from package-lock.json) | BLOCK |
| 4 | Lint | eslint . — catches code quality issues | WARN |
| 5 | Type Check | tsc -p tsconfig.app.json --noEmit | WARN |
| 6 | Unit Tests | vitest run — all 134 tests must pass | BLOCK |
| 7 | Production Build | vite build — 0 errors required | BLOCK |
| 8 | Deploy Functions | Supabase CLI deploys all edge functions | BLOCK |
| 9 | Smoke Test | POST to manage-qr with noop action | WARN |

# 6. Post-Deployment Verification Checklist

After deploying to Vercel, complete all checks below before announcing the launch.

|  | Check Item | Status |
| --- | --- | --- |
| ☐ | Open https://www.zappy.ind.in — confirm page loads with correct favicon and title | PENDING |
| ☐ | Verify www redirect: navigate to https://zappy.ind.in → should redirect to https://www.zappy.ind.in | PENDING |
| ☐ | Confirm SSL certificate (padlock icon) — issued by Let's Encrypt via Vercel | PENDING |
| ☐ | Test Book Demo form — fill all fields and submit, check notification email received | PENDING |
| ☐ | Navigate to /login — login with a restaurant admin account | PENDING |
| ☐ | Access /admin — confirm AdminDashboard loads with correct restaurant data | PENDING |
| ☐ | Scan a QR code → confirm table + seat selection flow works end-to-end | PENDING |
| ☐ | Place a test order → confirm it appears on /kitchen in real-time | PENDING |
| ☐ | Change order status in /kitchen → confirm /waiter and /billing update live | PENDING |
| ☐ | Generate a receipt in /billing → confirm PDF download works | PENDING |
| ☐ | Login as super admin → confirm all tenants visible, impersonation works | PENDING |
| ☐ | Run Lighthouse audit — target: Performance ≥ 85, SEO ≥ 95, Accessibility ≥ 90 | PENDING |
| ☐ | Check Vercel Analytics dashboard — confirm events are being recorded | PENDING |
| ☐ | Check Supabase Dashboard → Edge Functions → confirm all 11 functions show 'Deployed' | PENDING |
| ☐ | Check Supabase Dashboard → Auth → confirm email templates are configured | PENDING |
| ☐ | Verify robots.txt at https://www.zappy.ind.in/robots.txt | PENDING |
| ☐ | Verify sitemap at https://www.zappy.ind.in/sitemap.xml | PENDING |
| ☐ | Test mobile responsiveness on iOS Safari + Android Chrome (especially /customer-menu) | PENDING |
| ☐ | Confirm favicon.ico, favicon.svg, og-image.png load correctly | PENDING |
| ☐ | Test OCR upload — upload a menu image and confirm items are parsed correctly | PENDING |

# 7. Monitoring & Alerting

| Tool | Monitors | Access |
| --- | --- | --- |
| Vercel Analytics | Page views, unique visitors, top pages, traffic sources | vercel.com/dashboard |
| Vercel Speed Insights | Core Web Vitals (LCP, FID, CLS), performance per route | vercel.com/dashboard |
| Supabase Dashboard | DB queries, auth events, storage usage, function logs | supabase.com/dashboard |
| GitHub Actions | CI pipeline status, build times, test results | github.com/repo/actions |
| Supabase Realtime | Active WebSocket connections per channel | supabase.com → Realtime |

# 8. Launch Day Runbook — T-0

Follow this sequence on launch day (D-day) to ensure a smooth go-live.

| Time | Owner | Action | Done |
| --- | --- | --- | --- |
| T−2h | Engineering | Run npm run test locally — all 134 must pass | ☐ |
| T−2h | Engineering | Run npm run build — 0 errors | ☐ |
| T−2h | Engineering | Push to main → verify GitHub Actions CI passes | ☐ |
| T−1h | Engineering | Run vercel --prod from project root | ☐ |
| T−1h | Engineering | Verify deployment URL in Vercel dashboard | ☐ |
| T−1h | Engineering | Check all Supabase edge functions show Deployed | ☐ |
| T−30m | Engineering | Complete all items in Section 6 checklist | ☐ |
| T−30m | Engineering | Run Lighthouse audit on production URL | ☐ |
| T−15m | Engineering | Brief team on rollback plan (see Section 9) | ☐ |
| T−0 | Engineering | Announce launch — post www.zappy.ind.in | ☐ |
| T+1h | Engineering | Monitor Vercel Analytics for errors, Supabase for spikes | ☐ |
| T+24h | Engineering | Review all Supabase function logs for errors | ☐ |

# 9. Rollback Plan

If a critical issue is found post-launch:

| # | Action | Command / Steps |
| --- | --- | --- |
| 1 | Instant rollback via Vercel | vercel rollback [deployment-url] OR Vercel Dashboard → Deployments → Promote previous |
| 2 | Rollback edge functions | supabase functions deploy [fn-name] --project-ref [ref] (using previous commit) |
| 3 | DB rollback | Supabase Dashboard → Database → Backups → Restore point-in-time |
| 4 | DNS fallback | If Vercel is down: update A record to previous server IP in DNS registrar |

🚀 LAUNCH IN 5 DAYS www.zappy.ind.in · Powered by Vercel + Supabase · Built for scale